## Slide 2
Addendum A:
RPA Service Centre
V3.0
C2 – confidentiel
TARGET : CLIENT – PRESALES AMARIS

## Slide 3: Contacts
Ellie TENG
Manager
+81 80 4853 3680
eteng@amaris.com
Izaya SHISHIDO
Senior Manager
+81 80 7270 7755
ishishido@amaris.com
Arthur CAMERET
Senior Bid Manager
acameret@amaris.com
Juan Carlos REGUEIRA
Delivery Director
jcregueira@amaris.com

## Slide 4: History of changes
Index | Date | Observations | Writing | Presales validation | Business Validation
1.0 | 13/06/2023 | Document Creation | SCA | ACA | JCA
2.0 | 18/07/2023 | Following a workshop between Danone and Amaris, the assumptions and workload for the second Use Case has been revised. | SCA | ACA | JCA
3.0 | 21/08/2023 | Modification of the document: Object of the Document, Agreement Removal: Amaris General Conditions of Services, Use Cases | ETE | ACA | JCA
4.0 | 15/09/2023 | Modification of the document: References Documents | ETE | ACA | JCA
This document contains confidential information that is the property of AMARIS.
It may not be distributed or transferred outside your organization without the written authorization of a person authorized by AMARIS and may not be used for any purpose other than its evaluation by the client in the context of the project envisaged by the latter.
It may not be copied or reproduced in any form whatsoever. It constitutes an offer based on the information available to date and must be formalized by a contract binding on the parties
PROPOSAL SUBMISSION DATE:
15/09/2023
VALIDITY OF THE PROPOSITION:
1 MONTH

## Slide 5: Object of the Document
This Technical and Commercial proposal is an Addendum (hereafter referred as the “Order”) to the Framework Agreement, entered between Godo Kaisha Amaris Japan (hereafter referred as “Amaris” or “Service Provider”) and Danone Japan Kabushiki Kaisha (hereafter referred as the” Client” or “Danone”) on the 21st of August 2023.
This Order sets forth the particulars of the services to be provided by Amaris including but not limited to the amounts for the deployment, and places of execution in respect of the services.
ADDRESS OF THE PARTIES
Danone Japan Kabushiki Kaisha 13th Fl., Nakameguro GT Tower, 2-1-1, Kamimeguro, Meguro-ku Tokyo, Japan | Godo Kaisha Amaris Japan Level 9 Ariake Frontier Building Tower B Koto-ku 3-7-26 Ariake Tokyo, Japan
REPRESENTATIVES OF THE PARTIES
Danone Japan Kabushiki Kaisha Mr. Laurent Boissier | Godo Kaisha Amaris Japan Mr. Olivier BROURHANT
REFERENCES DOCUMENTS
All the applicable documents in relation to the services to be performed under this Order are listed in the table below, in the order of precedence applicable to the work of this service.
N° | Title / version | Writer
1 | ADDENDUM A: RPA Service Centre V3.0 | AMARIS
2 | DANONE JAPAN’s General Terms and Conditions for Services | Danone/AMARIS
STARTING DATE, DURATION, PLACE OF EXECUTION
Starting Date
The project starts on the 1st of September of 2023 and shall remain effective for an initial period of 1 year. After which, the Agreement shall be renewed automatically for periods of 1 year(s) unless terminated following the conditions specified in the Framework Agreement entered between Amaris and Danone on the 21st of August 2023.
Place of execution
The performance of the services will take place at the premises of Danone Japan Kabushiki Kaisha and Godo Kaisha Amaris Japan.

## Slide 6
Context & Challenges
Project Organization
Use Cases
Project management
Financial Proposal
Summary
1
2
3
4
5
Project Scope
6
7
To Go Further

## Slide 7: Context & Challenges
01

## Slide 8: Context
Danone Japan is a subsidiary of Danone, a world-leading food company built on four business lines: Essential Dairy and Plant-based Products, Waters, Early Life Nutrition, and Advanced Medical Nutrition. Operating under the global vision of "One Planet. One Health", Danone is dedicated to bringing health through food to as many people as possible.
In Japan, Danone has established itself as a trusted and valued player in the food industry. It aims to provide locally relevant and high-quality products that contribute to the well-being of Japanese consumers across different life-stages. This includes a diverse portfolio from dairy and plant-based products to baby foods and clinical nutrition products.
Embracing innovation and technological advancements, Danone is looking to enhance its operational efficiency and scalability through the strategic implementation of Robotic Process Automation (RPA) across its various business functions. This initiative underscores their commitment to delivering unparalleled service and product offerings while maintaining cost-effectiveness and sustainability.

## Slide 9: Understanding & Challenges
Understanding
  RPA Implementation: Danone is in the process of enhancing its operational efficiency through the integration of Robotic Process Automation (RPA) into their existing systems. Their focus is specific internal business requirements where automation can provide substantial value.
  On-Demand Support: Due to a lack of backlog and forecast for a dedicated team, Danone requires an adaptable supplier who can manage requests spread over time and navigate periods of varying activity levels.
  Knowledge Requirement: The supplier should have proven expertise in RPA to assess each business requirement accurately. They are expected to provide workload estimations for each requirement based on a predefined rate card.
Challenges
  Resource Management: The sporadic nature of the requirement demands high flexibility from the supplier, as workload may vary significantly during different periods. Effective resource management will be critical to cater to these unpredictable demand patterns.
  RPA Expertise: As the automation requirement spans various internal business functionalities, the supplier will need broad and deep RPA expertise to address and satisfy the different business needs.
  Accurate Workload Estimation: Given the predefined rate card, accurately estimating the workload for each requirement will be a challenge. The supplier must ensure that the estimations are realistic and reflective of the true efforts required.
  Integration: Successfully integrating RPA into Danone's existing systems without disrupting current operations could pose a significant challenge. The supplier will need to carefully plan and execute the integration process to ensure seamless transition.

## Slide 10: Project Scope
02

## Slide 11: Project Scope
At Amaris, we propose a collaborative Front-Back model that leverages our global expertise to deliver efficient, cost-effective, and high-quality RPA solutions tailored to Danone's unique business needs.
Back Office - RPA Centre of Excellence, Spain
Workload and Budget Estimation: Leveraging our RPA Centre of Excellence in Spain, we will provide precise workload and budget estimations based on the agreed rate card.
Environment Configuration: We will set up and configure the Development and Production environments as per the identified specifications.
Process Development: The identified processes will be developed and configured in the development environment.
Risk and Exception Management: Our team will identify, define, and implement controls for potential risks, failures, and exceptions during the automation process.
Process Stabilisation and Roll-out: Once the process is stabilized in the development environment, we will roll it out in the production environment, ensuring seamless integration and minimal disruption to Danone's operations.
Front Office - Japan
Business Requirement Assessment: Our RPA Consultant, based in Japan, will work closely with Danone to understand their specific business requirements. This Consultant will assess the feasibility of each automation request, ensuring they align with Danone's strategic goals and operational needs.
Process Analysis & Design: Our team will perform an in-depth analysis of the existing processes, identify tasks, variations, risks, and necessary controls. This analysis will inform the detailed design of each process to be automated.
Quality Control: After the back office has implemented the RPA solutions, our RPA Consultant will conduct a thorough quality assurance process. This ensures the solutions are functioning as expected, meeting the predefined standards, and adding value to Danone's operations.

## Slide 12: Project Organisation
03

## Slide 13: Project Organisation
In this chapter, we provide a comprehensive exploration of the project's operational structure and the process for managing requests. This framework will guide our collaborative journey with Danone during the RPA implementation.
  Team Structure: We'll first detail our organizational structure, laying out the different roles within our team and how they interact to support the project.
  Roles and Responsibilities: Next, we delve into the specific responsibilities of each team member, ensuring clarity and accountability, key for efficient coordination and seamless project execution.
  Request Process: This part illustrates the procedure for Danone to submit and manage requests. This guide will streamline communication and clarify operational timelines.
  RACI Matrix: We then present the RACI (Responsible, Accountable, Consulted, and Informed) Matrix, an instrumental tool to support decision-making and task execution. It offers a clear visualization of task assignment across the team, promoting transparency and shared understanding.
  Prerequisites: Both project and licensing prerequisites are then addressed, detailing what is expected from Danone to ensure smooth project progression and successful RPA implementation.
  Acceptance Criteria: Lastly, we define the criteria for acceptance, covering both documentation and User Acceptance Testing (UAT). These benchmarks outline the conditions the RPA solutions must meet to be considered complete, providing Danone with clear expectations of project outcomes.
Together, these elements form an integral project organization model that fosters transparency, collaboration, and successful outcomes.

## Slide 14: Project Organisation Team Organisation
In this slide, we present the organization chart that outlines the structure of our project team. The chart demonstrates the hierarchy and reporting relationships, delineating who is responsible for what, and how different roles interact with each other.
Chef de / Delivery manager
  KEY ACCOUNT MANAGER
PURCHASING
IT DEPARTMENT
  DELIVERY MANAGER
  RPA Consultant
  (Front)
  MANAGER
RPA Center of Excellence
Project Manager
RPA Analyst
RPA Developer
RPA Maintenance Eng.
Back Office
Front Office
NOTE: Depending on the complexity of the project, the quantity of resources allocated from the Centre of excellence may vary accordingly

## Slide 15: Project Organisation Roles and Responsabilities
Understanding the roles within our project team is pivotal to the seamless execution of the RPA implementation. Each team member, from the Account Manager to the Production Team, plays a crucial role that fosters collaboration, accountability, and effective communication. Below is an outline of these roles and their respective responsibilities.
Account Manager: Charged with overseeing the respect of the contract, the Account Manager also shapes the global account strategy and supervises its execution in collaboration with the Delivery Manager.
Delivery Manager (DM): The DM is a linchpin in steering the project, ensuring the smooth execution of all tasks performed by Amaris. As the primary contractual liaison for Danone, the DM offers the first level of escalation for service contract performance concerns and provides a comprehensive dashboard of service packages.
Front Office:
  RPA Consultant is entrusted with gathering business requirements, informing the Centre of Excellence, and reviewing its outputs before client submission. He is also the Single Point of Contact (SPOC) for Danone
Back Office (Production Team):
  Project Manager: Tasked with operational project tracking
  RPA Analyst: The RPA Analyst performs functional analysis of the process to be automated, ensuring a robust understanding of each requirement.
  RPA Developer: The RPA Developer constructs the automation based on the Process Definition Document (PDD) outlined by the RPA Analyst and validated by the Danone Business Team. They test the automation in the Development Server and carry out its implementation in the Production Server.
  RPA Maintenance Engineer: Once the robots are operational, the RPA Maintenance Engineer oversees their regular upkeep to ensure ongoing performance and efficiency during the run phase.
Each role within our team is meticulously aligned to bring about successful project execution, and we remain committed to driving this project towards its objectives with our collaborative approach.

## Slide 16: Project Organisation Request Process
DANONE
DANONE / AMARIS
AMARIS CONSULTING
Request
T0
Analysis of the request
Requirements qualification Meeting
Description of the solution and submission of the financial proposal
Proposal review
T0 + 7 days max
Decision to select one of the proposed solutions
Organization of a technical meeting to present the solution
Analysis and understanding reasons for rejection
Yes
No
Organization of a kick-off meeting for the request
Sponsorship
Integration guide
Search of alternative solutions
Yes
No
Decision
Go/ No Go
The diagram illustrates the procedural flow between Danone and Amaris Consulting for the initiation of a new process development request:

## Slide 17: Project Organisation RACI
This project involves different actors. Amaris proposes the following matrix of responsibilities.

## Slide 18: Project Organisation Prerequsites
To ensure a seamless and efficient process, it's essential that all prerequisites be firmly established prior to the commencement of any RPA project. This slide elucidates the vital software and hardware requirements for successful project implementation.
These requirements include specific licensing details for UiPath, our chosen RPA tool. For an optimal development process, we necessitate the setup of separate Development and Production servers. Danone will be responsible for configuring an Unattended Robot on the Production server and installing UiPath Studio on the Development server.
A key requirement for both servers is internet connectivity, which is essential for successful deployment and execution of the automation processes, as well as necessary updates and maintenance. Please note, all these prerequisites must be addressed before the RPA development phase begins to ensure a smooth, efficient, and successful project execution.

## Slide 19: Project Organisation Prerequsites - Licences
To ensure successful development and execution of the RPA project, the following licenses are necessary. Please note these are to be provided by Danone and are not incorporated within this proposal:
One (1) Orchestrator for the Production Server: This orchestrator is required to manage the Robot in the Production environment.
One (1) Automation Developer for the Development Server: This license enables the operation of the Development tool.
One (1) Unattended Robot for the Production Server: This allows the execution of the automated processes in the Production environment.
The proposal is predicated on the deployment of a single Robot. However, if upon execution, Amaris discerns that the tasks assigned to the Robot exceed a 24-hour operation cycle, a recalculation will be necessary to determine the exact number of Robots required to handle the workload fully.
It's important to note that the number of Production licenses may vary depending on the volume of work assigned to the Robot. This flexibility allows us to adapt to evolving project needs and deliver the most efficient solution.

## Slide 20: Project Organisation Acceptance Criteria - Documentation
To ensure a transparent and efficient feedback process, we have the following criteria in place:
Document Feedback: Following the submission of any document by Amaris, Danone is responsible for providing feedback or suggesting updates within five (5) working days. Amaris will make amendments based on this feedback once per document. If no feedback is received within the specified timeframe, Amaris will assume the document meets Danone’s expectations and consider it approved as-is.
Deliverable Acceptance: Acceptance of project deliverables will be formalized through an Acceptance Minute. This document will be signed by both parties within the agreed timeframe, affirming the completion and approval of the deliverable.
  Please Note: As part of our commitment to transparency and regular communication, Danone will
  receive all Minutes of Meeting within five (5) working days following any meeting or committee session.
  This will ensure all parties are aligned and informed on the project's progress.

## Slide 21: Project Organisation Acceptance Criteria - UAT
The final stage in the delivery of our RPA solution is the User Acceptance Test (UAT). This phase, coordinated by Amaris, allows Danone to validate the functionality of the solution and ensure the absence of any critical bugs.
The UAT process is outlined as follows:
  Scheduling UAT: When the deliverable is ready for UAT, Amaris will notify Danone at least three (3) weeks in advance to schedule the UAT. Danone is required to confirm the UAT date within ten (10) business days of this notification. If no response is received within this period, the proposed UAT date will be automatically confirmed. If the suggested UAT date is inconvenient for Danone, a rescheduling can be arranged, within a maximum of one (1) month from the initial request.
  Finalizing UAT and Delivery: Upon conclusion of the UAT, Amaris will deliver the Solution and all associated documents. The deliverable is considered accepted when Danone signs the UAT acceptance document and the confirmation of receipt for the Solution.
This rigorous process is designed to ensure that the final product not only meets but surpasses Danone's expectations, enabling a smoother and more efficient workflow.

## Slide 22: Project management
05

## Slide 23: Project Management
This chapter of the proposal, titled Project Management, meticulously elucidates the critical processes and methodologies that underpin our collaborative journey with Danone during the RPA implementation.
  Governance: Our governance structure manifests a strategic framework, delineating decision-making processes, assigning roles and responsibilities, and establishing information flow protocols. This system ensures proficient oversight, control, and transparency of all project activities.
  Change Request Process: We outline our structured approach for accommodating change requests within the project scope. This process enables us to manage alterations effectively, ensuring alignment with Danone's objectives while maintaining project integrity and continuity.
  Continuous Improvement Methodology: Lastly, we articulate our dedication to continuous improvement. Our methodology encourages consistent examination and enhancement of our strategies and processes, ensuring we constantly adapt and evolve to maximise efficiency and value.
Collectively, these facets create an effective project management blueprint, optimised for clear communication, adaptability, and continuous enhancement. It is specifically designed to align with Danone's business requirements while constantly striving for the pinnacle of project success.

## Slide 24: Project Management Governance
Strategy committee
Danone Stakeholders
Account Manager
Bid Manager
General presentation of progress
Evolution, review of the price and commitment
Customer satisfaction
Improvement plan
Steering committee
Danone Project Owner
Account Manager
Lead Consultant
Monitoring of improvement actions
Satisfaction measurement
KPI analysis
Invoicing
Scalability forecast
Operational committee
Danone Project Owner
AMARIS Team
Follow-up of the action plan and roadmap
Sharing risk
Progress status
Semi-annually
Bi-Monthly
Bi-Weekly
Teams
Here a governance model that could be adapted with Danone
Besides there is a monthly program committee that presents:
  Strategy support service development
  Continuous improvement plan
  Evolution
Performance dashboard
Operational dashboard
Supporting Documents:

## Slide 25: Change request
During each weekly meeting, Amaris will discuss with Danone Project Owner. The goal is to anticipate any change or evolution in the service regarding the workload and the planification.
Amaris will consider as a change:
  Any additional deliverables requested
  Any update of the existing deliverables following changes in the inputs
  SOP modifications
  New scope
Amaris will give a quotation for this kind of specific request.
As soon as Danone has a change request, Amaris proposes the following process, enabling a close follow-up and update of the deliverables:
The change request can lead to the update of the service catalog if it is a permanent change.

## Slide 26: Continuous improvement
STUDY OF THE ITEMS OF IMPROVEMENT
CHANGE MANAGEMENT SUPPORT
GAINS
Innovation
Automation
Synergies among team members
Tools
Methods and Procedures
Organisation
Productivity
Quality
Financial
Continuous improvement will be achieved through three (3) main axes:
Method and process optimization: Amaris relies on its know-how in process optimization to carry out regular processes’ reviews and workflow methodologies and thus provide optimizations aimed at achieving quality and productivity gains.
Tool Automatization: Amaris, within this service, will have a complete end-to-end vision of the activity allowing Amaris to identify processes or tools that can be automated. Providing more efficient services with a high success rate.
Service synergies: Amaris relies on its know-how and leadership to create synergies between the different production activities for Danone, to take the lead and have an overview of the activities in order to propose end-to-end improvement plans. The continuous improvement animation process is based on a principle of continuous sheets that present the proposed improvement, the expected benefit, the associated action plan and the rating for the implementation of this improvement.

## Slide 27: Financial Proposal
06

## Slide 28: Financial Proposal Financial Model and Process
To ensure clarity and transparency in our pricing, Amaris employs a two-step process:
  Assessment and Quotation: Whenever Danone presents a new business requirement, Amaris will evaluate the requirement based on a predetermined work unit. Following this, Amaris will generate a quote leveraging a predefined rate card. This method allows us to provide accurate, tailored estimations that correspond directly to Danone's specific needs.
  Approval and Commencement: Upon receipt of Danone's approval of the quote and issuance of a Purchase Order (PO), Amaris will initiate the required work. This step ensures that both parties are aligned in terms of cost, expectations, and the scope of work before we proceed with the implementation.
This financial model promotes transparency, predictability, and allows for comprehensive budget planning, while ensuring that Danone receives the best value for its investment.

## Slide 29: Financial Proposal Pricing Structure
In our commitment to financial transparency and predictability, we divide our charges into two core components:
  Assessment Fee per Requirement: Each new business requirement necessitates its unique analysis, which involves a deep-dive into understanding the requirement, determining its feasibility, and defining the RPA implementation scope. As such, an Assessment Fee is levied for each individual requirement. This crucial step ensures that each RPA project is comprehensively evaluated, precisely planned, and thus optimally executed, contributing to the success of our partnership.
  Rate Card: Following the initial assessment of each business requirement, every subsequent request for automation will be quoted based on our standard rate card.
Profile | Daily Rate (in JPY Excl. VAT)
RPA – Consultant (Japan) | JPY 45,000
RPA – Analyst (Spain) | JPY 69,000
RPA – Developer (Spain) | JPY 57,000
RPA – Maintenance Eng. (Spain) | JPY 55,000
Project Manager (Spain) | JPY 79,000
Delivery Manager | JPY 126,000
This pricing approach caters to Danone's financial planning needs, while simultaneously guaranteeing a high-quality, efficient, and robust RPA implementation.

## Slide 30: Financial Proposal Estimated Budget
Given the workload estimations for each Use Case in tandem with our previously delineated rate card, we furnish the ensuing provisional cost calculations for each use case, which incorporate both the development and maintenance stages. Please note, these are purely indicative estimates and carry no commercial value
 |  |  | Total Workload in man-days | Estimated Budget in JPY Excl. VAT
Use Case 1: Automatic Direct Shipment |  | Roll-Out (Once) | 46.5 | 2,850,500 JPY
 |  | Maintenance (per year) | 15.5 | 960,000 JPY
Use Case 2: Download POS Data | 2A (No template) | Roll-Out (Once) | 286 | 17,273,000 JPY
 | 2B (3 templates) | Roll-Out (Once) | 175 | 10,811,000 JPY
Use Case 2: Download POS Data | 2A & 2B | Maintenance (per year) | 46.5 | 2,737,000 JPY

## Slide 31: To go Further
07

## Slide 32
To Go Further Switch to a service Catalogue
As our partnership with Danone flourishes over time, Amaris Consulting high suggests a strategic transition in its service delivery model. At the outset, Amaris Consulting will provide customised quotations for each distinct project. As Amaris Consulting successfully establishes and operates multiple RPA processes over time, Amaris Consulting will transition to offering a service catalogue model.
This service catalogue will be a result of Amaris Consulting's growing familiarity with Danone's unique environment. It will enable Amaris Consulting to categorize robot development and maintenance tasks based on various parameters, such as data structure, the number of steps involved, decision complexity, the number of applications, and Citrix involvement. This cataloguing strategy also applies to the decommissioning of a robot.
The service catalogue will help Danone have a more predictable understanding of robot implementation and maintenance costs. It will provide more transparency and control over the RPA implementation strategy, by equipping Danone with a comprehensive overview of potential costs and timelines associated with varying levels of robot complexity and maintenance needs.
Amaris Consulting's long-term vision is to enhance efficiency, predictability, and transparency in its service delivery, providing Danone with an optimized RPA implementation strategy. This evolution is part of Amaris Consulting's commitment to continuously refine its service delivery model in alignment with Danone's evolving needs and business environment.

## Slide 33: To go Further Service Catalogue - Development
In the context of robot development, Amaris Consulting could design a service catalogue based on six levels of complexity: Low, Medium, Medium-High, High, Very High, and To be Estimated. These levels are determined based on the following five criteria, each of which significantly impacts the time and resources required to develop a robotic process automation solution:
  Data Structuration: This criterion measures the extent to which the data used by the robot is structured. It ranges from 0% (completely unstructured) to 100% (completely structured). Robots working with highly structured data require less time and effort to develop than those needing to handle unstructured data.
  Number of Steps: This is the total count of distinct steps the robot must perform to complete the process. The more steps involved, the higher the complexity, as it requires the robot to execute a wider array of tasks.
  Type of Decision: The robot may need to make simple or complex decisions during the process. Simple decisions typically involve rule-based choices, whereas complex decisions may require advanced algorithms or even AI capabilities. The complexity of the decisions the robot has to make greatly influences the development complexity.
  Number of Applications: This indicates the total number of applications the robot must interact with to execute the process. The more applications involved, the more complex the process, as it increases the variability and potential issues the robot may face.
  Citrix: If the process requires the robot to use Citrix, it adds an additional layer of complexity due to the technical challenges associated with automating tasks in a Citrix environment.
By taking these factors into account, Amaris Consulting can accurately estimate the complexity of each RPA solution, thereby providing more precise, transparent, and reliable service to Danone.
 | Structured Data | Number of Steps | Type Decision | Number Applications | Citrix
To Be Estimated |  |  |  |  | 
Very High |  |  |  |  | 
High |  |  |  |  | 
Medium - High |  |  |  |  | 
Medium |  |  |  |  | 
Low |  |  |  |  | 

## Slide 34: To go Further Service Catalogue – Maintenance (1/2)
As part of Amaris Consulting's comprehensive approach to RPA, Amaris could design a service catalogue specifically for maintenance tasks. We categorize maintenance activities into four levels of complexity: Critical, High, Medium, and Low. Each level is determined based on the following criteria, which significantly impact the amount of time, resources, and expertise required for ongoing maintenance:
  Process Stability: This criterion measures the likelihood of process changes or evolution during the lifetime of the robot. It ranges from 0% (no expected changes) to 100% (constant and substantial changes). Robots operating in stable processes demand less maintenance effort compared to those in more fluid processes.
  Application Stability: This mirrors the process stability, but relates to the applications the robot interacts with. It ranges from 0% (no expected changes in the applications) to 100% (continuous and significant application changes). The more stable the applications, the less complex the maintenance.
  Duration of the Process: This refers to the length of time the robot requires to complete the process. If the process takes longer than a standard working day (8 hours), it is generally more complex to maintain due to the increased risk of issues arising during the execution.
  Exceptions: This criterion relates to the rate of exceptions generated by the process, expressed in percentage terms. The higher the exception rate, the more complex the maintenance, as these exceptions often require manual intervention or adjustments to the robot's programming.
  Citrix: If the robot requires Citrix to execute the process, it adds an additional layer of complexity due to the challenges of troubleshooting and maintaining tasks in a Citrix environment.
  OCR: If the process uses Optical Character Recognition (OCR), it increases the complexity of maintenance, as OCR-related tasks typically demand specialized knowledge and skills for troubleshooting and improvements.
By understanding these factors, Amaris Consulting can better anticipate the maintenance needs of each RPA solution, thus ensuring more accurate, efficient, and reliable service for Danone.
 | Process Stability | Application Stability | Duration | Exceptions | Citrix | OCR
Critical |  |  |  |  |  | 
High |  |  |  |  |  | 
Medium |  |  |  |  |  | 
Low |  |  |  |  |  | 

## Slide 35: To go Further Service Catalogue – Maintenance (2/2)
The interplay between the complexity of development and maintenance. This approach will involve a strategic crossing of both complexity categories, culminating in a well-defined projection of the annual man-days needed for competent process maintenance. Amaris Consulting's unique method will grant Danone a quantifiable understanding of the effort required, ultimately facilitating more effective resource allocation and strategic planning.
 |  | Development Criticity |  |  |  |  | 
 |  | Low | Medium | Medium-High | High | Very-High | To Be Estimated
Maintenance Criticity | Critical |  |  |  |  |  | 
 | High |  |  |  |  |  | 
 | Medium |  |  |  |  |  | 
 | Low |  |  |  |  |  | 

## Slide 36: Agreement
08

## Slide 37
Agreement
It is essential that a Danone employee of suitable authority signs this document as confirmation that they have read and understood the requirements / pre-requisites detailed in this document.
By signing below, the Danone agrees to these terms and authorizes commencement of the Project as described in this document.
Signed in Tokyo,
The 15th of September 2023
Danone Japan Kabushiki Kaisha | Gohdo Kaisha Amaris Japan
Authorized Signature | Authorized Signature
Printed Name | Printed Name
 | Julien CAIL
Title | Title
 | Director North-East Asia

## Slide 38: Confidentiality
This document is confidential and cannot be used on external platforms such as LinkedIn, Twitter, Websites etc.
This document can be used only under confidentiality as a support for new client proposals and for exploring business opportunities.